## Slide 1: Agile methodology
Agile is an iterative approach to project management and software development that helps teams deliver value to their customers faster and with fewer headaches. Instead of betting everything on a "big bang" launch, an agile team delivers work in small, but consumable, increments. Requirements, plans, and results are evaluated continuously so teams have a natural mechanism for responding to change quickly.
Scrum and Kanban are two of the most widely used Agile methodologies.
Scrum is a subset of Agile. It is a lightweight process framework for agile development, and the most widely-used one.

## Slide 2
The key difference between Agile and Scrum is that
Agile is a philosophy about how to successfully deliver software to a customer, while Scrum is a proven methodology for software development teams to follow.
Agile simply describes, at a fairly abstract level, the thoughts and ideas that should drive and motivate a productive software developer.
Scrum provides a concrete set of steps to follow in order to continuously deliver software to the customer.
Scrum is a software development framework that describes how different participants within an organization should work together to most effectively and efficiently develop and deliver software.

## Slide 3: Agile methods
Dissatisfaction with the overheads involved in design methods led to the creation of agile methods. These methods:
  Focus on the code rather than the design;
  Are based on an iterative approach to software development;
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.
Agile methods are probably best suited to small/medium-sized business systems or PC products.

## Slide 4: Principles of agile methods

## Slide 5: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Team members may be unsuited to the intense involvement that characterises agile methods.
Prioritising changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
Contracts may be a problem as with other approaches to iterative development.

## Slide 6
https://www.youtube.com/watch?v=5RocT_OdQcA&list=RDLVWjwEh15M5Rw&index=13 (waterfall vs Agile)
https://www.youtube.com/watch?v=6fKn4rgk4jM&list=RDLVWjwEh15M5Rw&index=6 (Agile)
https://www.youtube.com/watch?v=o9BiHDAPGrs

## Slide 7: extreme Programming
Extreme Programming (XP) is an agile software development framework that aims to produce higher quality software, and higher quality of life for the development team.
https://www.youtube.com/watch?v=kFM2Vcu-BRo

## Slide 8: Extreme programming
Perhaps the best-known and most widely used agile method.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 9: The XP release cycle

## Slide 10: Extreme programming practices 2

## Slide 11: Story card for document downloading

## Slide 12
Ticket issuing system. The most appropriate architectural model is a centralised model with a
shared repository of route and pricing information. This means that changes are immediately
available to all machines. As little local processing is necessary, there is no real advantage in
a client-server architecture. The centralised system also allows global information and route
use to be collected and processed.
Video conferencing system. The most appropriate is a client-server model. The reason for this
is the need for a lot of local processing to handle multimedia data.
Robot floor cleaner. The most appropriate model is a repository model where all sub-systems
place information in the repository for other sub-systems to use. In the case of AI systems as
this would be, a special kind of repository called a blackboard is normally used.